## Slide 1: Measuring Internal Product Attributes
Size

## Slide 2: Internal Product Attributes
In software engineering, internal product attributes refer to the inherent characteristics of the software codebase and architecture—those aspects that are not directly visible to the end user but impact maintainability, reliability, efficiency, and quality.

## Slide 3: Software Size
Size measures only indicate how much of an entity we have.
Size alone cannot directly indicate external attributes such as effort, productivity, and cost
It doesn’t measure the external attributes like “coding difficulties”, however, it is a good measure to predict software development time and resources. e.g.,
  Productivity=size/effort
  Defect density = Defect count/size

## Slide 4: Properties of Valid Software Size Measurement
● Three properties for any valid measure of software size:
    Nonnegativity: All systems have nonnegative size.
    Null value: The size of a system with no elements is zero.
    Additivity: The size of the union of two modules is the sum of the sizes of the two modules after subtracting the size of the intersection
Measure | What it counts | Ignores
LOC | All lines (code + comments) | Nothing
NCLOC | Only actual code lines | Comments & blanks
CLOC | Only comment lines | Code
ES | Each instruction | Comments, declarations

## Slide 5: Code Size
The most commonly used measure of source code size is the number of lines of code (LOCs).
We must explain how each of the following is handled:
    Blank lines
    Comment lines
    Data declarations
    Lines that contain several separate instructions
    One count can be as much as five times larger than another, simply because of the difference in counting technique

## Slide 6: LOC Definitions
NCLOC: Non-Commented Lines of Code (Comments and blank lines removed), sometimes called effective lines of a code.
CLOC: Number of comment lines of program text (CLOC)
Total size (LOC) = NCLOC + CLOC
Density of comments = CLOC / LOC
Is NCLOC a valid measure?
The number of executable statements (ES): counts separate statements on the same physical line as distinct. It ignores comment lines, data declarations, and headings

## Slide 7: Halstead’s Approach
Halstead’s Software Science is a theoretical approach to measuring software complexity and predicting attributes of a program based on its code
The approach is based on quantifying the properties of a program by examining its operators and operands, aiming to provide objective measures of complexity, size, and effort.
Halstead’s theory is based on four fundamental measures derived from the source code:
    µ1 = Number of unique operators
    µ2 = Number of unique operands
    N1 = Total occurrences of operators
    N2 = Total occurrences of operands
    From these basic measures, Halstead derived several important metrics

## Slide 8: Halstead’s Approach
Halstead Program Length: The total number of operator occurrences and the total number of operand occurrences. N = N1 + N2
Estimated program length is, N^ = µ1log2µ1 + µ2log2µ2
Halstead Vocabulary: µ = µ1 + µ2
Program Volume: V = Size * (log2 vocabulary) = N * log2(µ)
Program Difficulty: D = (µ1 / 2) * (N2 / µ2)
Programming Effort: E = D * V = Difficulty * Volume
Programming Time (T) = E/18

## Slide 9: Halstead’s Approach Example
  def multiply(a, b):
  result = a * b
  return result;

## Slide 10: Halstead’s Approach Example
Metric | Value | Formula / Explanation
µ1 (Distinct operators) | 5 ¦ (6)??? | def, (), :, =, *, return
µ2 (Distinct operands) | 4 | multiply, a, b, result
N₁ (Total operators) | 7 | def, (), :, =, *, return, ()
N₂ (Total operands) | 5 | multiply, a, b, result, result

## Slide 11: Insight
Low Program Difficulty (D): Indicates that the code is relatively easy to understand and modify.
Effort (E) and Programming Time (T) are also low, reflecting the simplicity of the program.
Volume (V) is moderate, as the program is small and straightforward.
Cyclomatic Complexity??
Code Smells?
Code Duplications?

## Slide 12: Alternative Size Measures
We can measure the size in terms of
    Number of bytes of computer storage
    Number of characters in the program text

## Slide 13: Design Size
Count design elements rather than LOCs
Appropriate size measure depends on the design methodology, the artifacts developed, and the level of abstraction
To measure the size of a procedural design, you can count the number of procedures and functions at the lowest level of abstraction
At higher levels of abstraction, you can count the number of packages and subsystems. You can measure the size of a package or subsystem in terms of the number of functions and procedures in the package.

## Slide 14: Design Size
Object-oriented designs add new abstraction mechanisms: objects, classes, interfaces, operations, methods, associations, inheritance, etc.
Thus, we will measure the size in terms of packages, design patterns, classes, interfaces, abstract classes, operations, and methods.
  Packages: Number of sub packages, number of classes, interfaces (Java), or abstract classes (C++)
  Design patterns:
    Number of different design patterns used in a design
    Number of design pattern realizations for each pattern type
    Number of classes, interfaces, or abstract classes that play roles in each pattern realization
  Classes, interfaces, or abstract classes: Number of public methods or operations, number of attributes
  Methods or operations: Number of parameters, number of overloaded versions of a method or operation

## Slide 15: Design Size
Weighted Methods per Class (WMC) measure: measured by summing the weights of the methods in a class, where weights are unspecified complexity factors for each method
Both the number of methods and the number of attributes can serve as class size measures
One set of studies found that the number of methods is a better predictor of class change-proneness than the number of attributes

## Slide 16: Requirement Analysis and Specification Size
Requirement and specification documents combine text, graphs, and special mathematical diagrams and symbols.
It may not be easy to generate a single-size measure because a requirement analysis often consists of a mix of document types.
For example, a use case analysis may consist of a UML use case diagram along with a set of use case scenarios that may be expressed as either text or as UML activity diagrams

## Slide 17: Cost of a Project
The cost of a project is due to:
  The requirements for software, hardware, and human resources
  The cost of software development is due to the human resources needed
  Most cost estimates are measured in person-months (PM)

## Slide 18: Software Cost Estimation

## Slide 19: Actual View

## Slide 20: Effort ( using LOC)
Effort Equation
  PM = a * (KDSI)b (person-months)
    where PM = number of person-month (=152 working hours),
    a = a constant,
    KDSI = thousands of "delivered source instructions" (DSI) and
    b = a constant.

## Slide 21: Productivity
Productivity equation
  (DSI) / (PM)
    where PM = number of person-month (=152 working hours),
    DSI = "delivered source instructions"

## Slide 22: Schedule and Average Staffing
Schedule equation
  TDEV = c * (PM)d (months)
    where TDEV = number of months estimated for software development.
Average Staffing Equation
  (PM) / (TDEV) (FSP)
    where FSP means Full-time-equivalent Software Personnel.

## Slide 23: Cost Estimation Process
Errors
Effort
Development Time
Size Table
Lines of Code
Number of Use Case
Function Point
Estimation Process
Number of Personnel

## Slide 24: Project Size - Metrics
Number of functional requirements
Cumulative number of functional and non-functional requirements
Number of Customer Test Cases
Number of ‘typical sized’ use cases
Number of inquiries
Number of files accessed (external, internal, master)
Total number of components (subsystems, modules, procedures, routines, classes, methods)
Total number of interfaces
Number of System Integration Test Cases
Number of input and output parameters (summed over each interface)
Number of Designer Unit Test Cases
Number of decisions (if, case statements) summed over each routine or method
Lines of Code, summed over each routine or method

## Slide 25: Project Size - Metrics
Availability of Size Estimation Metrics:
Development Phase
Available
Metrics
a
Requirements Gathering
1, 2, 3
b
Requirements Analysis
4, 5
d
High Level Design
6, 7, 8, 9
e
Detailed Design
10, 11, 12
f
Implementation
12, 13

## Slide 26: Function Points
Function Point (FP) is a software size estimation technique used to measure the functionality delivered by a system, independent of the programming language, tools, or technology used.
A function point calculates software size with the help of logical design and performance of functions as per user requirements.
Function Point (FP) is an element of software development that helps to approximate the cost of development early in the process

## Slide 27: Function Points Calculation
STEP 1: Measure size in terms of the amount of functionality in a system. Function points are computed by first calculating an unadjusted function point count (UFC). Counts are made for the following categories
External inputs – those items provided by the user that describe distinct application-oriented data (such as file names and menu selections)
External outputs – those items provided to the user that generate distinct application-oriented data (such as reports and messages, rather than the individual components of these)
External inquiries – interactive inputs requiring a response
External files – machine-readable interfaces to other systems
Internal files – logical master files in the system

## Slide 28: Function Points (cont.)
STEP 2: Multiply each number by a weight factor, according to complexity (simple, average or complex) of the parameter, associated with that number. The value is given by a table:

## Slide 29: Function Points (cont.)
STEP 3: Calculate the total UFP (Unadjusted Function Points)
STEP 4: Calculate the total TCF (Technical Complexity Factor) by giving a value between 0 and 5 according to the importance of the following points (next slide):
  TCF=0.65+0.01*DI

## Slide 30: Function Points (cont.)
    Technical Complexity Factors:
    Data Communication
    Distributed Functions
    Performance
    Heavily Utilized Hardware
    High Transaction Rates
    Online Data Entry
    Online Updating
    End-user Efficiency
    Complex Computations
    Reusability
    Ease of Installation
    Ease of Operation
    Portability
    Maintainability/Facility change
Each component or subfactor is rated from 0 to 5, where 0 means the subfactor is irrelevant, 3 means it is average, and 5 means it is essential to the system being built

## Slide 31: Function Points (cont.)
STEP 5: Sum the resulting numbers to obtain DI (degree of influence)
STEP 6: TCF (Technical Complexity Factor) by given by the formula
  TCF=0.65+0.01*DI
STEP 6: Function Points are given by the formula
  FP=UFP*TCF

## Slide 32: Function Points Example

## Slide 33: Function Points Example

## Slide 34: Function Points Example

## Slide 35: Function Points Example

## Slide 36: Function Points Example
    Technical Complexity Factors:
      F1. Data Communication
      F2. Distributed Data Processing
      F3. Performance Criteria
      F4. Heavily Utilized Hardware
      F5. High Transaction Rates
      F6. Online Data Entry
      F7. Online Updating
      F8. End-user Efficiency
      F9. Complex Computations
      F10. Reusability
      F11. Ease of Installation
      F12. Ease of Operation
      F13. Portability
      F14. Maintainability
Each component or subfactor is rated from 0 to 5, where 0 means the subfactor is irrelevant, 3 means it is average, and 5 means it is essential to the system being built.
Sum the resulting numbers to obtain DI (degree of influence)

## Slide 37: Function Points Example
The following formula combines the 14 ratings into a final technical complexity factor
i.e.,
The final calculation of FPs multiplies the UFC by the technical complexity factor TCF

## Slide 38: Function Points Example
Function Points
  FP=UFP*(0.65+0.01*DI)= 55*(0.65+0.01*30)=52.25
  That means FP=52.25
** considering DI or TCF = 30

## Slide 39: Relation between LOC and FP
Relationship:
  LOC = Language Factor * FP
  where
    LOC (Lines of Code)
    FP (Function Points)

## Slide 40: Relation between LOC and FP
Assuming LOC’s per FP for:
Java = 53,
C++ = 64
aKLOC = FP * LOC_per_FP / 1000
It means for the SpellChekcer Example: (Java)
LOC=52.25*53=2769.25 LOC or 2.76 KLOC

## Slide 41: IFPUG
International Function Point User Group meets regularly to discuss FPs and their applications, and they publish guidelines with counting rules.
Please visit https://ifpug.org/

## Slide 42: COCOMO I
COnstructive COst MOdel was introduced by Dr. Barry Boehm
Software projects under COCOMO model strategies are classified into 3 categories, organic, semi-detached, and embedded
Organic: A software project is said to be an organic type if-
  Project is small and simple.
  Project team is small with prior experience.
  The problem is well understood and has been solved in the past.
  Requirements of projects are not rigid, such a mode example is payroll processing system.

## Slide 43: COCOMO I
Semi-Detached Mode: A software project is said to be a Semi-Detached type if-
  Project has complexity.
  Project team requires more experience, better guidance, and creativity.
  The project has an intermediate size and has mixed rigid requirements such a mode example is a transaction processing system which has fixed requirements.
  It also includes the elements of organic mode and embedded mode.
  Few such projects are- Database Management System(DBMS), new unknown operating system, difficult inventory management system

## Slide 44: COCOMO I
Embedded Mode: A software project is said to be an Embedded mode type if-
  A software project has fixed requirements of resources .
  Product is developed within very tight constraints.
  A software project requiring the highest level of complexity, creativity, and experience requirement fall under this category.
  Such mode software requires a larger team size than the other two models.

## Slide 45: Types of COCOMO Models
COCOMO consists of a hierarchy of three increasingly detailed and accurate forms. Any of the three forms can be adapted according to our requirements. These are types of COCOMO model:
  Basic COCOMO Model
  Intermediate COCOMO Model
  Detailed COCOMO Model

## Slide 46: Basic COCOMO Model
The first level, Basic COCOMO can be used for quick and slightly rough calculations of Software Costs.
This is because the model solely considers based on lines of source code together with constant values obtained from software project types rather than other factors which have major influences on the Software development process as a whole.
The basic COCOMO estimation model is given by the following expressions:

## Slide 47: Basic COCOMO Model
The values for a, b, c, and d differ depending on which mode you are using
Mode | a | b | c | d
Organic | 2.4 | 1.05 | 2.5 | 0.38
Semi-detached | 3.0 | 1.12 | 2.5 | 0.35
Embedded | 3.6 | 1.20 | 2.5 | 0.32

## Slide 48: Basic COCOMO model
Example – Consider a software project using semi-detached mode with 300 Kloc .find out effort estimation, development time, and person estimation.
Solution –
Effort (E) = a*(KLOC)b = 3.0*(300)1.12 = 1784.42 PM Development Time (D) = c*(E)d = 2.5(1784.42)0.35 = 34.35 Months(M) Person Required (P) = E/D = 1784.42/34.35 = 51.9481 Persons ~52 Persons

## Slide 49: Intermediate COCOMO Model
Intermediate COCOMO model is an extension of the Basic COCOMO model which includes a set of cost drivers into account in order to enhance more accuracy to the cost estimation model as a result.
The estimation model makes use of a set of “cost driver attributes” to compute the cost of the software.
The estimated effort and scheduled time are given by the relationship:
= It is an Effort Adjustment Factor, which is calculated by multiplying the parameter values of different cost driver parameters. For ideal, the value is 1.

## Slide 50: Classification of Cost Drivers and their Attributes
Product attributes
  Required software reliability extent
  Size of the application database
  The complexity of the product
Hardware attributes
  Run-time performance constraints
  Memory constraints
  The volatility of the virtual machine environment
  Required turnabout time
Personal attributes –
  Analyst capability
  Software engineering capability
  Applications experience
  Virtual machine experience
  Programming language experience
Project attributes
  Use of software tools
  Application of software engineering methods
  Required development schedule

## Slide 51: Cost Drivers and Ratings

## Slide 52: Cost Drivers and Ratings

## Slide 53: Cost Drivers and Ratings (Together)
Cost Driver
Very Low
Low
Nominal
High
Very High
Extra High
Required Reliability
.75
.88
1.00
1.15
1.40
1.40
Database Size
.94
.94
1.00
1.08
1.16
1.16
Product Complexity
.70
.85
1.00
1.15
1.30
1.65
Execution Time Constraint
1.00
1.00
1.00
1.11
1.30
1.66
Main Storage Constraint
1.00
1.00
1.00
1.06
1.21
1.56
Virtual Machine Volatility
.87
.87
1.00
1.15
1.30
1.30
Comp Turn Around Time
.87
.87
1.00
1.07
1.15
1.15
Analyst Capability
1.46
1.19
1.00
.86
.71
.71
Application Experience
1.29
1.13
1.00
.91
.82
.82
Programmers Capability
1.42
1.17
1.00
.86
.70
.70
Virtual machine Experience
1.21
1.10
1.00
.90
.90
.90
Language Experience
1.14
1.07
1.00
.95
.95
.95
Modern Prog Practices
1.24
1.10
1.00
.91
.82
.82
SW Tools
1.24
1.10
1.00
.91
.83
.83
Required Dev Schedule
1.23
1.08
1.00
1.04
1.10
1,10

## Slide 54: Example
Example: For a given project was estimated with a size of 300 KLOC. Calculate the Effort, Scheduled time for development by considering developer having high application experience and very low experience in programming.
Ans:
  Given the estimated size of the project is: 300 KLOC Developer having highly application experience: 0.82 (as per above table) Developer having very low experience in programming: 1.14(as per above table)
  EAF = 0.82*1.14 = 0.9348 Effort (E) = a*(KLOC)b *EAF = 3.0*(300)1.12 *0.9348 = 1668.07 MM Scheduled Time (D) = c*(E)d = 2.5*(1668.07)0.35 = 33.55 Months(M)

## Slide 55: Detailed/Advanced COCOMO Model
The model accounts for the influence of the individual development phase (analysis, design, etc.) of the project.
It uses multipliers for each phase of the project. It gives more accurate estimations
The whole software is divided into different modules and then we apply COCOMO in different modules to estimate effort and then sum the effort.
For instance, detailed COCOMO will perform cost estimation in each development phase of the Waterfall Model

## Slide 56: Detailed/Advanced COCOMO Model
In the Detailed COCOMO Model, the cost of each subsystem is estimated separately. This approach reduces the margin of error in the final estimate.
Example: A distributed Management Information System (MIS) product for an organization having offices at several places across the country can have the following sub-components:
  Database part
  Graphical User Interface (GUI) part
  Communication part
Of these, the communication part can be considered as Embedded software. The database part could be Semi-detached software, and the GUI part Organic software.
The costs for these three components can be estimated separately, and summed up to give the overall cost of the system